Consumer Lifestyle                                                    [image: image6.jpg]



CELERY
SOUP MAKER UPGRADE
[image: image1.emf]

Consumer Care Book




Project name :

Celery




Project description :
Soup Maker Upgrade
    [image: image13.jpg]




[image: image2.emf]
HR2203/80


       HR2204/80



[image: image6.jpg]
Author: Karen Liu
Date: JUL-04-2016
AKB: SHW-01-001-16002R02
Version: Final / CR
	Version History
	The current document version is described below:

	Version
	Date of Changes
	Change Summary

	0.1
	2016-01-21
	Initial version

	0.2
	2016-07-04
	Final version


1 1. Product introduction, planning

1.1 Product introduction
Project Celery is a new generation of soup maker. As the replacement product of HR2200/HR2201, it allows consumers to enjoy home-made soup with less time and more variety such as milk soup.  

1.2 Product VPH

[image: image3.emf]Value Proposition  Worksheet.pdf


1.3 IPD Milestones
 SHAPE  \* MERGEFORMAT 



Project Plan Committed 

PPC: 
WK 1604
Prototype Consolidation

PC:
WK 1610
Release for Engineering Series

RfES
n/a
Product Validated 


PV:
WK 1627
Industrial Release 


IR:
WK 1630
Commercial Release 


CR: 
WK 1633
1.4 Introduction Regions/countries, Quantities, Price
	Type number


	Regions/countries
	First shipment
	Total

Planned quantity
(5 years)
	RRP

	HR2203/80
HR2204/80
	France
	Sep-2016
	148k
	€ 99 / 

€ 119

	
	Benelux
	
	
	


2 Consumer Care Experiences and Repair Process

2.1 Consumer experience
[image: image5.png]



Standard consumer journey: 
	Consumer journey
	Care added value / Focus 
	Action required
	Owner

	Choose
	Clear  functional description and Highlights on features
	Leaflet, FAQs
	CMM, CC

	Buy
	Clear info of retailers
	Call center script 
	CO MM

	Set up
	Guideline for Installation
	DFU, QSG
	PRC, DFU team

	Use
	Instructions for each function and trouble shooting
	DFU, QSG
	PRC, DFU team

	Maintain/repair
	Instructions for maintenance  and trouble shooting
	DFU, FAQs, Warranty card
	PRC, CC

	Replace
	Instructions for replacement
	DFU, QSG
	PRC, DFU team


2.2 Service solution	Region
	Warranty year 
	CC Experience

Repair & Exchange
	Repair Process

	Europe
	2
	Repair
	Module swap / scrap


3 Consumer Care Package planning

3.1 Consumer Care Package – Touch point communication	Consumer touch point
	 Material
	Milestone Readiness
	Applicable y/n
	Responsible
	Accountable
	What is the focus area for this user communication along the Consumer Decision Journey

	Front end touch points

 
	 
	 
	 
	 
	Active Evaluation
	Purchase
	Post Purchase
	Loyalty

	In-box / on box 
	 
	 
	 
	 
	
	
	
	

	 
	User Manual
	IR
	y
	PRC
	CMM
	
	x
	x
	

	 
	Quick Start Guide 
	IR
	y
	PRC
	CMM
	
	x
	
	

	
	Registration card
	IR
	y
	CRM
	CMM
	
	
	x
	x

	
	World Wide Warranty Card
	IR
	y
	DFU
	CMM
	
	
	x
	

	 
	Product Leaflet
	IR
	y
	DFU
	CMM
	
	x
	
	

	Web 
	 
	 
	
	 
	 
	
	
	
	

	 
	Product Photo's
	CR
	y
	CMM
	CMM
	x
	x
	x
	

	 
	Warranty Policy Statement
	CR
	y
	 DFU
	CMM
	
	
	x
	

	 
	FAQ's
	CR
	y
	PRC / KE
	CMM
	x
	x
	x
	

	 
	Leaflet
	CR
	y
	CMM
	CMM
	x
	x
	x
	

	 
	Tips and Tricks
	CR
	y
	PRC / KE
	CMM
	x
	x
	x
	

	 
	User Manual
	CR
	Y
	DFU
	CMM
	x
	x
	x
	

	 
	CRPs online
	CR+4wk
	y
	CCP
	CEM
	
	x
	x
	

	 
	Instruction videos (tutorials)
	CR
	y
	Marcom
	CMM
	x
	x
	x
	

	Call Center / Social Media 
	 
	
	 
	 
	
	
	
	

	 
	Call center Scripts and Tips
	CR
	Y
	PRC / KE CEM
	CEM/KE
	x
	x
	x
	x

	 
	Training package – softskills / product details/education elements
	IR
	Y
	PRC / KE
	KE / CMM
	x
	x
	x
	x

	 
	Training execution
	CR
	y
	PRC / KE
	KE
	x
	x
	x
	x

	 
	Medical training requirements
	IR
	Y
	Global Care
	BG CC mr 
	x
	x
	x
	x

	 
	Activate product as medical in PFS
	CR
	Y
	CMM 
	BG CC Mgr
	x
	x
	x
	x

	 
	Commercial Product samples

Call center training, open box test, pre-sales testing.
	IR
	y
	CMM
	CMM
	x
	x
	x
	x

	Back end touch points 
	 
	
	 
	 
	
	
	
	

	Repair & Exchange  
	 
	
	 
	 
	
	
	
	

	 
	Service Manual
	CR
	y
	CCP
	CCP
	
	
	x
	

	 
	Service Bill of Material, incl. spare parts Purchasing Master data
	CR-2wks
	y
	CCP
	CCP
	
	
	x
	

	 
	Consumer Replaceable Parts (CRP)
	CR-2wks
	y
	CCP
	CCP
	
	
	x
	

	 
	Training package diagnostics & repair
	CR
	y
	CCP
	CCP
	
	
	x
	

	 
	Diagnostics- and Service Tools 
	CR
	y
	CCP
	CCP
	
	
	x
	


3.2 Spare parts (CRP, Critical, commercial and online shop)Spare part list refer to Service Manual in FYP
CRPs/ Accessories

	Part’s description
	CRP
	Service parts
	Commercial Accessories (CTN available) 
	Critical parts
	Online shop?

	Power cord
	Y
	Y
	N
	N
	N


3.3 FAQ (Frequently Asked Questions) Refer to FYP.
4 Launch preparation & Execution
4.1 Field feedback collection	Feedback Channels
	Remarks
	regions
	Quantity 

	Return devices
	IWS & local collection via service workshop
	Europe
	80 pcs


5 Consumer Care cost prediction 
5.1 Predicted Field Call Rate (FCR) @ CRFCR target: 

3.5%
Best Case@ CREX:
3.1%
Worst Case@ CREX: 
3.4%
5.2 Contact Center costs, per contacts @ CR	Region
	Contact centre cost %age vs Sales

	France & Benelux
	0.6%


5.3 Cost per Incident (CPI) @ CR 	Region
	CPI (avg./ weighted)

	France & Benelux
	€ 29


5.4 Expected Cash-Out cost @ CR	Region
	Cash Out %age vs Sales

	
	Best Case : 3.1%
	Worst Case : 3.4%

	France & Benelux
	1.83%
	2.03%


5.5 Total product sample plan	Activity
	Samples qty
	Owner

	Call center training 
	4 pcs 
	CO CC

	Pre-launch test 
	2 pcs 
	CO CC


6 Technical Product Description
6.1 Mechanical- Service ManualRefer to TPS & service manual.

BG CMM: Brenda Lin


Signature: 





�











Date: 





IR





AA





PPC





PV





CR





PE





VPD





IR





PC














Template: CL-IPD-Consumer Care Book-Template.doc, version7.0
45
Template: CL-IPD-Consumer Care Book-Template.doc, version7.0

Page 3 of 6

[image: image7.png]Date:

8/ . 201k



[image: image8.png]


[image: image9.png]


[image: image10.png]


[image: image11.png]


[image: image12.png]


_1514896060.pdf


The Value Proposition Worksheet: Opportunity 
The OPPORTUNITY 


Business & Marketing Objectives Strengthen Philips mixer position in Indonesia by bringing innovation that matters to consumers 


End User (consumer / shopper) Current Alternatives & Channel Source and Size of Business 
Anna cares for her family and doesn’t like to 
cut corners.  
We support her in balancing work, family- 
and me-time. Our inspiringly practical 
Kitchen Appliances help Anna cook more 
efficiently and more often. We provide her 
with the reassurance that she will achieve a 
good result, even on her busiest days. Soup 
Maker is used for her to prepare all kinds of 
fresh and tasty soup. She expects the smooth 
result within limited time. 
 


Current soup maker 
Blending multi-cooker 
High-speed blender 
 
The channels are mainly E-Chain and online 


• Main target is Europe and South America 
where demand for homemade soup is rising. 


• Target IGM: 40% 
• Annual sales volume: 120K 


Statement of the Opportunity 
Our customers need an appliance for soup-making which should be more value-added and with more related functions. Current options are 
either not efficient enough or are comparatively expensive.                                                                                              
We have the right to play due to strong consumer awareness of Philips capability of innovation in kitchen appliances.  


VPW 







The Value Proposition Worksheet: Insight 


The INSIGHT 


Current Situation  Tension / motivation Aspiration / Desired End State 


Consumer: 
 
My family love to have homemade soup 
every day and I use a soup maker to make 
soup because it saves time and delivers 
tasty soups 


Consumer: 
 
The current soup maker I'm using takes 
more than 25 mins to finish the whole 
process of making soup which is too long for 
me. I also like to serve my family with milk 
and creamy soup, but the ingredients on the 
bottom always get burnt which is very 
annoying. 


Consumer: 
 
I would like to have a soup maker which spends 
less time making soup and have capability to 
make milk and creamy soup. 


Shopper Insights 
Shoppers usually search online for information and reviews of soup maker to find a most suitable one.                                                                                                                                                        
Key opinion leaders: friends, homemade cuisine websites and blogs                                                                                                                                                                                            
Preferred channels: online and retail 


Statement of the Consumer Insight 


I am delighted that I can spend less time making soup and offer my family more variety such as milk soup. 







The Value Proposition Worksheet: Proposition 


Our VALUE PROPOSITION 
Benefit Statement Pricing Strategy 


'Functional: The most time-saving soupmaker with function of making milk 
and creamy soup                                                                                              
Emotional: Confidence that family enjoys good homemade soup and 
embraces the benefit of homemade food 


Price (RSP) 
€99 


Benefit Drivers Best in Class Benchmark Competitive Ambition 


1. High efficiency of soup making 
 


2. Milk/creamy soup function 
 


1. Philips HR2200/2201 
 


2. Philips HR2206 (Olive) 


1. Superior  - 20% time-saving 
 


2.      On-par 
 







Discriminator Reasons to Believe Claims & Sub-Claims 


Only Philips offers Anna the fast soup 


making with milk soup function  


 


'High Efficiency/ Time-saving:  


Specially-designed blade 


 


Function of making milk/creamy 


soup:  


6 programs (milk/creamy soup 


included) 


Experience and knowledge from Olive 


1. 20% faster soup making compares to 


predecessor 


 


2. Xx% less residue compares to 


predecessor    


The Core Idea 


The Philips upgraded soup maker is the most time-saving soup maker allowing consumers to make milk 
soup 


The Value Proposition Worksheet: Proposition 






