Consumer Care Book Gulo Bag appliance FCxxxx

Approved by:

CMM: Suzanne van de Sandt,

(Please place a signature)

Date: 2012/01

| Author: | Gérard Verkerk/Yvonne Dingsté |
| --- | --- |
| Date: | 11-01-2012 |
| AKB: | AKB 32GV-1100050 Consumer Care Book Gulo Bag appliance FC |
| Version: | Final |

## Product introduction

## With this project we will deliver significant and profitable growth by focusing on core, key markets and promising “superior cleaning performance in bag”. 
This project will offer consumers “A Better Clean” through Powerful Performance, enabled by: superior technology (nozzle, and high constant suction power, even with a full bag).
The new range aims to replace Jewel, StudioPower and on the longer term phased out of Performer. This product range will be positioned between EUR 129-189.

## VPH

## Consumer care focus

For this product we carry out the standard consumer care package +

- Choose:

  - Support the “superior cleaning performance” theme by clear communication of
 the key benefits. (Perfect dust pickup & long lasting suction performance 
also with a full bag due to the special designed dust compartment.

- Buy:

- Setup:

  - Supporting the new accessories (list available accessories and where
 to buy to enable consumer to upgrade)

- Use:

  - Support the “superior cleaning performance” theme by clear
 communication of the key benefits. (tip: Ultra long dust bag)

- Maintain/repair:

  - Product experience enhancement especially why, how to clean the filters, 
where they are located and how to purchase.

  - Video’s to show how to clean the filters.

- Replace:

## CRM strategy:

Integration CRM (compelling reason for registration, in box communication, follow up upon registration) t.b.d. (5 year motor warranty?)

## Sales introduction and IPD milestone planning

| Country | Month of preliminary introduction | Month of mass introduction | Planned sales year 2012 / 2013 (x k) | Planned sales total period 2012-2018 (x k) |
| --- | --- | --- | --- | --- |
| # DACH | Nov 2012 | March 2013 | # 32 | # 203 |
| # France |  | March 2013 | # 9 | # 56 |
| # Benelux | Nov 2012 | March 2013 | # 26 | # 169 |
| # Nordic |  | March 2013 | # 10 | # 62 |
| # Russia | Nov 2012 | March 2013 | # 39 | # 253 |
| # CEE |  | March 2013 | # 22 | # 141 |
| # Ukraine |  | March 2013 | # 7 | # 45 |
| # Poland |  | March 2013 | # 10 | # 62 |
| # Turkey | Nov 2012 | March 2013 | # 7 | # 45 |
| # MEA |  | March 2013 | # 14 | # 90 |
| # Total |  |  | # 175 | # 1125 |

*Launch window/qyt’s are draft still.

IR

AA

PPC

PV

CR

PE

VPD

IR

PC

Project Plan Committed 		PPC: 	1202

Industrial Release		IR:	1235

Commercial Release 		CR: 	1241

## Warranty and service policy

- 2 Year warranty.

- Carry in, repair by component swap.

## Accessories & Consumer Replaceable Parts

| Accessories | Commercial CTN | Online shop / consumer price |
| --- | --- | --- |
| Super parquet nozzle | FC 8042/01 | € 34,99 |
| *TriActive Nozzle | FC 8052/01 | € 35,99 |
| Turbo Brush Nozzle | FC8043/01 | €49,99 |
| Hard Floor Nozzle | FC8049/01 | €17,49 |
| Standard Nozzle RD264 | FC8050/01 | € 18,50 |
| HEPA 13 (washable) | FC8038/01 | € 19,99 |
| HEPA 12 (washable) | FC8044/02 | € 22,49 |
| AFS Microfilter | FC8030/01 | € 3,49 |
| CRP | Consumer Replaceable Part (CRP) | Online shop price |
| *2 pcs. metal Telescopic tube | Y | € 19,99 |
| *Crevice nozzle | Y | € 3,99 |
| *Small nozzle | Y | € 9,99 |
| *Tubeclip | Y | € 2,99 |

*accessories will be newly developed

## Consumer touch points for consumer care

| ROW | - In-box - Web (.com / .care) - Call Center - Trade - Service Centers |
| --- | --- |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 1,71 %

FCR:4.36 %

CPI:  € 29,40

Call center cost as % of sales: 1.10 %

# Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |  |  |  |  |
|  | User Manual | PV (text) IR (final) | Suzanne van de Sandt |  |
|  | Quick Start Guide | IR | n.a. |  |
|  | CRM card | IR | Suzanne van de Sandt/t.b.d. |  |
|  | World Wide Guarantee Card | IR | Judy Danoe |  |
| Web |  |  |  |  |
|  | Leaflet and Photo's | CR | Suzanne van de Sandt |  |
|  | Technical info on leaflet (size, dimensions, weight etc.) | CR | Suzanne van de Sandt |  |
|  | Pre-purchase FAQ's | CR | Suzanne van de Sandt /Bas Berga /Fenna Lesman |  |
|  | Post-purchase FAQ's | CR | Bas Berga/Fenna Lesman |  |
|  | Consumer Care Leaflet | CR | CEM |  |
|  | CRP Online sales (deliver WOW/Marketing text) | CR | Suzanne van de Sandt / Yvonne Dingsté |  |
|  | Movies | CR | Fenna Lesman |  |
|  | Web reviews | CR-PE | n.a. |  |
| Call Center |  |  |  |  |
|  | Training package creation - technical and soft skills. | IR | Bas Berga/Fenna LesmanSuzanne van de Sandt/Yvonne Dingsté |  |
|  | Training execution (online) | CR | Fenna Lesman |  |
|  | Commercial Product samples | IR | Erik Smit | €600,- (12 appliances total) |
| Service Centers |  |  |  |  |
|  | Service Manual | CR - 2WK | Yvonne Dingsté |  |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |
|  | Training package diagnostics & repair | CR | Yvonne Dingsté |  |

## Consumer experience feedback loop

Consumer experience feedback:

Monitoring Call center calls + Reviews on the Philips website.