Consumer Care Book

Approved by:

CMM: Kaijsa Beijer-Olsen

(Please place a signature)

Date: 2011/06/21

| Author: | Y. Dingsté |
| --- | --- |
| Date: | 21-06-2011 |
| AKB: | AKB 32YD-1100024 |
| Version: | PPC |

Ladybird

FC8088 – FC8089

## Product introduction

The objective of Floor Care is to grow in China by increasing market penetration. Therefore new propositions/segments need to be developed to attract new users to the FC market.

The Reason to Win :brand strength (specifications ≥ competition)

The proposition is: Small on the outside, powerful on the inside

This is the main  message of the current offerings in the Q1 Chinese market.

## VPH

For this project the generic Floorcare VPH is valid :

## Consumer care focus:

As usual : focus on pré-sales.

CRM strategy:

Not Applicable

## Sales introduction and IPD milestone planning

| Country | Month of introduction | Planned sales year of introduction (x k) | Planned sales total 2011-2016 (x k) |
| --- | --- | --- | --- |
| # PRC | Jan. 2012 | # 9 | # 291 |

IR

AA

PPC

PV

CR

PE

VPD

IR

PC

Project Plan Committed 		PPC: 	1127

Industrial Release		IR:	1146

Commercial Release 		CR: 	1148

## Warranty and service policy

- 2 Year warranty

- Replacement, Carry in, repair by component swap.

## Accessories & Consumer Replaceable Parts

| Spare part | Commercial Accessory | Online shop price |
| --- | --- | --- |
| All purpose nozzle | N.A. | N.A. |
| Crevice nozzle | N.A. | N.A. |
| Small nozzle | N.A. | N.A. |
| Plastic tube 3 pcs. | N.A. | N.A. |
| Permanent Cotton Bag | N.A. | N.A. |

## Consumer touch points for consumer care

| ROW | - In-box - Web (.com / .care) - Call Center - Service Centers |
| --- | --- |

## CoNQ prediction & cost driver assumption

CoNQ as % of sales: 3 %

FCR:  2.4 % (best estimate)

CPI:  € 17,40

Call center cost as % of sales: 2 %

# Consumer care package

| Item | Detail | Availability timing | Owner | Cost (T.I.C) / Marcom budget |
| --- | --- | --- | --- | --- |
| In-box |  |  |  |  |
|  | User Manual | PV (text) IR (final) | Kajsa Beijer-Olsen |  |
|  | World Wide Guarantee Card | IR | Kajsa Beijer-Olsen |  |
| Web |  |  |  |  |
|  | Leaflet and Photo's | CR | Kajsa Beijer-Olsen |  |
|  | Pre-purchase FAQ's | CR | Fenna Lesman /Kajsa Beijer-Olsen |  |
|  | Post-purchase FAQ's | CR | Fenna Lesman |  |
|  | Consumer Care Leaflet | CR | CRM |  |
| Call Center |  |  |  |  |
|  | Training package - technical and soft skills | IR | Yvonne Dingsté /Kathy Lau/Fenna Lesman |  |
|  | Training execution | CR | Yvonne Dingsté/Kathy Lau |  |
|  | Commercial Product samples | IR | Kajsa Beijer-Olsen | € |
|  | Call center Feedback | CR | Fenna Lesman |  |
| Service Centers |  |  |  |  |
|  | Service Manual | CR - 2WK | Yvonne Dingsté |  |
|  | Service Bill of Material, incl. spare parts Purchasing Master data | CR - 2WK | Yvonne Dingsté |  |

## Consumer experience feedback loop

Feedback from Call centers China.